CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Ho Chi Minh, March 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Features and Functions to Be Tested	4

2. Test Strategy	8

2.1 Testing Types	8

2.2 Test Levels	9

2.3 Supporting Tools	9

3. Test Plan	9

3.1 Human Resources	9

3.2 Test Environment	10

3.3 Test Milestones	10

4. Test Cases	11

5. Test Reports	12

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 26/2/2026 | A | Anh Tú | Add: 1. Scope of Testing |
| 5/3/2026 | A | Anh Tú | Add: 1.1 Features and Functions to Be Tested 2.1 Testing Types 2.2 Test Levels 2.3 Supporting Tools 3.1 Human resources 3.2 Test Environment 3.3 Test Milestones |
| 14/03/2026 | A | Vạn Hào | 5. Test Reports Round 1 |
| 8/04/2026 | A | Vạn Hào | 5. Test Reports Round 2 |
| 19/04/2026 | A | Vạn Hào | 5. Test Reports Round 3 |
| 10/04/2026 | A | Trịnh Nhân | 4. Test Cases |
| 14/04/2026 | A | Trịnh Nhân | 5. Test Reports |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

### 1.1 Features and Functions to Be Tested

- Core Features: Authentication (JWT), User Management (Candidate/Recruiter/Admin), CV Upload, Job Posting, Job Application, Company Profile Management, Job search (filter advanced)

- AI Features: Resume Parsing, JD CV Matching score, Score weight matrix, Resume Improvement Suggestions, Candidate Recommendation

- Business Features: Subscription & Payment, Usage limit, Talent Sourcing, Application Tracking, Export Shortlist

- Admin Features: Company Verification, User Moderation, Revenue report, Content Moderation (Banned Keywords)

| Feature | Function | Role | Description |
| --- | --- | --- | --- |
| Authentication | Candidate Registration | Guest | Test email validation, duplicate detection, password strength, successful registration flow |
|  | User Login | Guest | Test JWT generation, invalid credentials handling session timeout |
|  | Company Registration | Guest (Recruiter) | Test business license upload, form validation, pending approval status assignment |
|  | Forgot Password | Guest | Test reset email delivery, token expiration, password update validation |
|  | Change Password | Authenticated User | Test current password verification, new password requirements, confirmation matching |
|  | Logout | Authenticated User | Test session termination, token invalidation, redirect to public pages |
| Resume Management | Upload resume | Candidate | Test file type (PDF/DOCX), size limits, S3 storage success |
|  | Parse resume | Candidate | Test AI extraction accuracy, corrupted file handling, JSON output structure |
|  | Set parsed resume as profile | Candidate | Test profile data mapping, primary designation, switching between resumes |
|  | View resume | Candidate | Test parsed data display, PDF preview/download |
|  | Update resume | Candidate | Test metadata edit, deletion with confirmation |
|  | Create resume | Candidate | Test create new resume with template, field validation, export resume |
| Job Management | Create Job | Recruiter | Test field validation, skill tag assignment, deadline setting, successful job post creation |
|  | Update job | Recruiter | Test field editing, re-validation on save, restriction on editing closed/expired jobs |
|  | Change job status | Recruiter, Admin | Test status transitions, admin force-close, unauthorized change prevention |
|  | Save draft job | Recruiter | Test partial form save, draft persistence across sessions, draft-to-publish flow |
| Job Application | Apply job | Candidate | Test requirement validation, CV selection, success notification |
|  | View apply status | Candidate | Test status display, timeline tracking, viewed indicator |
|  | View apply history | Candidate | Test chronological listing, filtering, pagination, empty states |
|  | Save job / View saved jobs | Candidate | Test bookmark add/remove, persistence across sessions, job expiration handling |
|  | Change apply status | Recruiter | Test status transitions |
|  | View application | Recruiter | Test application display, filtering, resume file, AI scoring and analysis |
| Company Management | View company | Guest, User | Test public profile display, search visibility, link validation |
|  | Manage company profile | Recruiter | Test CRUD operations, logo upload, industry selection, location mapping |
|  | Verify company registration | Admin | Test approval workflow (Approve/Reject), document verification |
|  | Ban company | Admin | Test immediate suspension effect, unban functionality |
| Plan management | Create plan | Admin | Test pricing configuration, feature bundling, duration setting, validation |
|  | Update plan | Admin | Test editing without affecting subscribers, deprecation |
|  | View plan | Guest, User | Test feature comparison, pricing clarity, upgrade/downgrade paths |
|  | Config plan prices | Admin | Test currency formatting, promotional pricing |
| Subscriptions | View subscriptions | Root Recruiter, Candidate | Test plan details display, renewal dates |
|  | Add subscription | Admin | Test flow admin manual add subscriptions for candidate or company |
|  | Purchase addons subscription | Root Recruiter | Test credit top-up, immediate availability, expiration |
| Usage limit | View limit quota | Root Recruiter, Candidate | Test quota display accuracy, reset countdown, warning alerts at thresholds |
|  | Limit reset | Admin | Test automatic monthly reset, manual reset, notification |
| Payment | Purchase subscription | Recruiter, Candidate | Test payment callback, failure handling, receipt generation, feature unlock |
|  | Purchase add-ons package | Root recruiter |  |
|  | View revenue report | Admin | Test financial aggregation, date filCantering, chart accuracy |
| Notification | View notification | Candidate, Recruiter, Admin | Test real-time counter, read/unread status, delete/archive, pagination |
|  | Email sending | Candidate, Recruiter, Admin | Test SMTP configuration, template rendering with variables |
| Manage Account | Update Account Status | Candidate, Admin | Test ban/activate workflows, automatic logout |
|  | View All Accounts | Candidate, Recruiter, Admin | Test filtering by role/status, search functionality |
| AI Implement | AI suggest improve resume | Guest | Test suggestion relevance, keyword recommendations, dismiss/apply actions |
|  | JD & CV matching score | Recruiter | Test score accuracy (0-100), semantic matching, skill weight application |
| External service | Partner career page | Recruiter, Guest | Test external API integration, job sync, click tracking, error handling |
|  | API matching | Recruiter | Test third-party matching integration, data transformation, response times |
|  | API parsing | Recruiter | Test external parsing accuracy, error handling, cost tracking per call |

## 2. Test Strategy

### 2.1 Testing Types

| Test Type | Objective | Technique | Completion Criteria |
| --- | --- | --- | --- |
| Functional Testing | Verify system functions align with requirements | Requirement-based test cases; Positive/negative testing; Boundary value analysis | All functional cases executed; No critical defects open |
| Unit Testing | Validate individual code units in isolation | JUnit 5 + Mockito; White-box testing; Mock external dependencies | Code coverage 70%; 100% tests pass |
| Integration Testing | Verify component interactions | Manual API testing via Swagger/Postman; Data flow validation | API response 3s; Data consistency 100%; No 5xx errors |
| UI/UX Testing | Ensure interface consistency and usability | Manual cross-browser testing (Chrome, Edge); Responsive verification | No broken layouts; Intuitive navigation; All elements render correctly |
| Security Testing | Validate authentication and data protection | RBAC verification; SQL injection/XSS attempts; File upload security | No unauthorized access; Secure file handling; Validated JWT implementation |
| Acceptance Testing | Confirm system meets business requirements | End-to-end workflows with stakeholders; Real-world scenario validation | Stakeholder approval; All critical use cases validated |

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional Testing | X | X | X | X |
| Unit Testing | X |  |  |  |
| UI/UX Testing |  |  | X | X |
| Security Testing | X | X | X |  |
| Integration Testing |  | X |  |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Unit Testing | JUnit 5 | Eclipse Foundation | 5.10+ |
| Mocking | Mockito | Mockito | 5.8+ |
| Coverage | JaCoCo | Eclipse Foundation | 0.8.11+ |
| API Testing | Swagger UI | Open Source | 3.0+ |
| Database | DataDrip | JetBrain | Latest |
| Bug Tracking | Jira | Atlassian | Latest |
| Test Management | Google Sheets | In-house | Latest |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Dang Mai Anh Tu | Leader | Overall planning, test review, distributing test tasks to team members, integration testing, unit test |
| Chau Phu Hao | Member | Write test case and execute test |
| Nguyen Si Van Hao | Member | Write test case and execute test |
| Trinh Thi Thuy Nhan | Member | Write test case and execute test |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version/Specs |
| --- | --- | --- | --- |
| Development | Localhost | Developer | Java 21, Spring Boot 3.x, React |
| Staging Server | VPS Ubuntu 22.04 | Digital Ocean | 2 vCPU, 4GB RAM, 40GB SSD |
| Database | PostgreSQL | Self-hosted | 16.x |
| File Storage | AWS S3 | AWS | Latest |
| Payment Gateway | Sepay Sandbox | Sepay | Latest API v2.0, test credentials |
| Client Browser | Chrome | Local | Latest stable version |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Phase 1: Unit Testing Setup & Core Modules | Week 7 | Week 7 |
| Phase 2: Feature Testing (Auth, Profile, Job) | Week 8 | Week 8 |
| Phase 3: Integration & Payment Testing | Week 9 | Week 9 |
| Phase 4: System Testing & Security Validation | Week 10 | Week 10 |
| Phase 5: UAT & Final Stabilization | Week 11 | Week 11 |

## 4. Test Cases

- Unit Test Cases: Report5_Unit Test

- Other Test Cases (IT, ST, AT): Report5_Test Report

## 5. Test Reports

- Unit Test Report

- Integration Test Report