CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Ho Chi Minh City, October 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	4

2.3 Supporting Tools	4

3. Test Plan	4

3.1 Human Resources	4

3.2 Test Environment	5

3.3 Test Milestones	5

4. Test Cases	5

5. Test Reports	5

# I. Record of Changes

| Date | A, M, D * | In charge | Change Description |
| --- | --- | --- | --- |
| 13/10/2026 | A | Tran Ngoc Khiet | Version 1.0 Add: - FSCM Scope of Testing, Test Strategy and draft Test Plan - Identify pending test decisions. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

The FSCM system manages perishable FMCG distribution from warehouses to retail agents. In scope: authentication and role-based access; product/category and publication lifecycle; warehouse and batch inventory; FEFO/MLOR allocation, reservations and picking; sales representative online/offline order capture and synchronization; order lifecycle and cancellations; retailer assessment and loyalty; near-expiry batch promotion; estimated receiving time, notifications and reporting. Test coverage applies to the web portal, mobile app, APIs and PostgreSQL persistence, as relevant to each workflow.

| Feature | Function | Role | Description |
| --- | --- | --- | --- |
| Authentication & Access | Sign in / access control | System users | Verify allowed role permissions and protected operations |
| Product & Category | Category hierarchy | Administrator | Validate parent/child category structure and category management |
| Product & Category | Draft / Published / Inactive lifecycle | Administrator | Validate publication transitions; published product information and price are locked |
| Warehouse & Inventory | Manage warehouses and map coordinates | Administrator | Validate configured locations, warehouse display and service parameters |
| Warehouse & Inventory | Batch stock and scan | Warehouse Keeper | Validate batch identity, stock availability and QR-based picking confirmation |
| Warehouse & Inventory | Receiving slip and batch data re-push | Warehouse Keeper / System | Verify product name appears on receiving slips and batch re-push is handled consistently |
| FEFO & Allocation | Eligibility, MLOR and FEFO ordering | System Automation | Validate expiry, estimated arrival, MLOR, stock and tie-break precedence |
| FEFO & Allocation | Reservation and picking list | System / Warehouse Keeper | Validate atomic reservation, no double allocation and recorded picked quantities |
| Sales Orders | Create order online / offline and synchronize | Sales Representative | Verify offline cache, pending orders, sync and duplicate prevention |
| Sales Orders | Track, cancel and attach evidence | Authorized business roles | Validate permitted state transitions, reason and cancellation evidence |
| Retailer Management | Collect retailer prospect assessment | Sales Representative / Administrator | Validate captured store/revenue/capacity indicators and admin review |
| Retailer Loyalty | Accumulate and redeem points | Retailer-facing workflow / System | Validate points calculation, eligibility and redemption |
| Promotions | Near-expiry batch discount | Administrator / Operator | Validate promotion association to batch and discounted revenue |
| Estimation | Estimated receiving-time bands | Administrator / System | Verify configurable distance intervals, max service distance and displayed ETA |
| Reporting & Notifications | Best sellers and revenue after discounts | Authorized portal roles | Validate aggregations, filtering and applied promotions |
| Reporting & Notifications | Order status notifications | Relevant users | Verify notification triggers and status visibility |

Testing levels:

- Unit tests cover isolated business rules (including FEFO eligibility and allocation, MLOR, product status restrictions and loyalty calculations).

- Integration tests cover API/database interactions, reservations and mobile synchronization.

- System tests cover end-to-end workflows across roles.

- Acceptance tests validate approved business scenarios.

Constraints and assumptions:

- Do not test supplier, vehicle, route-delivery operations or cold-chain management as standalone modules because they are outside the agreed scope.

- Delivery time is an estimate based on admin-configured distance bands and maximum service distance, not live delivery tracking.

- Exact thresholds, security targets, test datasets, infrastructure and external service configurations require confirmation (see accompanying decision notes).

## 2. Test Strategy

### 2.1 Testing Types

| Test Type | Objective | Technique | Completion Criteria |
| --- | --- | --- | --- |
| Functional Testing | Verify workflows follow FSCM requirements | - Requirement-based test cases - Positive/negative testing - Boundary values analysis - Role-based business scenarios | - ≥95% user stories covered in system testing - No more than 2 defects / 10% defect share |
| Unit Testing | Validate isolated business rules and services | - xUnit for unit testing - Moq for mocking external dependencies - Coverlet for code coverage measurement - Boundary value analysis and positive/negative testing | - ≥70% coverage - ≤8 defects / 40% defect share |
| Integration Testing | Verify API, database and component consistency | - API call - PostgreSQL transaction/reservation validation - Synchronization cases | - 100% defined API paths - ≤4 defects / 20% defect share |
| UI/UX & System Testing | Verify portal/mobile usage and end-to-end processes | - Cross-screen navigation - Offline-to-online scenarios - Error handling | - ≥95% user stories - Android 10+ devices verified - Chrome and Edge compatibility - 95% test cases passed - ≤2 critical defects |
| Security Testing | Validate RBAC and input/file protection | - Unauthorized access, injection, validation, evidence upload checks | - No confirmed critical authorization flaw. - No unresolved critical or high-severity security vulnerabilities - 100% critical authentication, authorization, input validation, and file upload security test cases passed |
| Acceptance Testing | Validate business scenarios against approved scope | - Role-based UAT with stakeholder sign-off | - ≥95% approved user stories tested - ≥95% UAT test cases passed - All critical business workflows validated - No unresolved critical defects - UAT results approved by designated stakeholders |

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional Testing | X | X | X | X |
| Unit Testing | X |  |  |  |
| UI/UX Testing |  |  | X | X |
| Security Testing | X | X | X |  |
| Integration Testing |  | X |  |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Unit Testing | xUnit.net | xUnit.net (Open Source) | 2.9+ |
| Mocking | Moq | Moq (Open Source) | 4.20+ |
| Coverage | Coverlet | Coverlet (Open Source) | 6.0+ |
| API Testing | Postman / Swagger UI | Postman / Open Source | Latest stable |
| Database | DBeaver Community | DBeaver Corporation | Latest stable |
| Bug Tracking | GitHub Issue | GitHub | Cloud (Latest) |
| Test Case Management | Google Sheets | Google | Cloud (Latest) |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Nguyen Thien Nhan | Test Lead / PM | Coordinate test plan, review coverage and track defects; confirm owner from Report 2. |
| Tran Ngoc Khiet Doan Duc Hai | Backend Developer / Tester | Unit and integration tests for ASP.NET Core APIs, FEFO/MLOR, inventory reservation and PostgreSQL. |
| Vo Minh Son | Web/Mobile Tester | Test role-based portal and mobile workflows, offline sync and usability. |
| Truong Le Huy Hoang | Stakeholder / Reviewer | Validate end-to-end UAT scenarios and acceptance sign-off. |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Application / API | .NET / ASP.NET Core | Project Development Team / Microsoft | .NET 10 LTS / ASP.NET Core 10 |
| Database | Azure Database for PostgreSQL – Flexible Server | Microsoft Azure | PostgreSQL 17, Burstable B1ms, 32 GiB storage |
| Hosting / Staging | Azure App Service (Linux) | Microsoft Azure | Basic B1, Southeast Asia |
| File / Evidence Storage | Azure Blob Storage | Microsoft Azure | Standard GPv2, Hot tier, LRS |
| Mobile test device | Android | Project Team | Android 10+ |
| Client browser | Google Chrome / Microsoft Edge | Google / Microsoft | Latest stable versions |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Phase 1: Test design, environment & unit tests | PENDING | PENDING |
| Phase 2: Core feature / business rule tests | PENDING | PENDING |
| Phase 3: API integration & offline sync tests | PENDING | PENDING |
| Phase 4: End-to-end system & security tests | PENDING | PENDING |
| Phase 5: UAT, regression & final report | PENDING | PENDING |

## 4. Test Cases

PENDING

## 5. Test Reports

PENDING