CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Ho Chi Minh, October 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Features and Functions to Be Tested	4

2. Test Strategy	9

2.1 Testing Types	9

2.2 Test Levels	9

2.3 Supporting Tools	10

3. Test Plan	10

3.1 Human Resources	10

3.2 Test Environment	11

3.3 Test Milestones	11

4. Test Cases	12

5. Test Reports	12

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 13/10/2026 | A | Tran Ngoc Khiet | Version 1.0 Add: FSCM Scope of Testing, Test Strategy and draft Test Plan Identify pending test decisions. |
| 27/10/2026 | M | Doan Duc Hai | Version 1.1 Modify: - Expand Scope of Testing to the current FSCM feature list and roles. - Update Test Strategy, Supporting Tools and Test Plan for the implemented technology stack. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

### 1.1 Features and Functions to Be Tested

- Core Features: Authentication, User Account Management, Retailer Registration and Assessment, Product and Category Management, Warehouse Inventory, Sales Groups and Territory Permissions

- Order & Allocation Features: Sales Purchase Orders, Offline Synchronization, Promotions and Shelf-Life Discounts, FEFO–MLOR Daily Allocation, Administrator Approval, Reservation and Picking

- Business Features: Batch QR Receiving and Dispatch, Retailer Receipt Confirmation, Complaints, Payment and Manual Refunds, Loyalty Points, Gift Redemption and Operational Reporting

- Admin Features: Configuration of Warehouses, Distance and Transit Rules, Product Publication, Retailer Approval, Allocation Runs, Write-Offs, Access Controls and Notifications

| Feature | Function | Role | Description |
| --- | --- | --- | --- |
| Authentication | Login with system account | All roles | Test valid and invalid credentials, account status, token issuance and authorized access. |
|  | Refresh and revoke session | All roles | Test refresh token rotation, expiry, logout and reuse prevention. |
|  | Role and data-scope authorization | All roles | Test role-based actions, warehouse and retailer scope and forbidden cross-scope queries. |
|  | Administrator user management | Administrator | Test account creation, updates, deactivation and restriction on Administrator provisioning. |
| Retailer Management | Declare retailer and assessment | Sales; Operator | Test retailer information, assessment fields, duplicate detection and pending-approval state. |
|  | Review retailer activation | Administrator | Test approval/rejection, reviewer permission, reason and assigned retailer code. |
|  | Manage retailer profile and MLOR | Administrator | Test retailer data updates, assigned coverage and category/SKU remaining-life policy. |
| Product Management | Manage category hierarchy | Administrator | Test parent–child assignment, cycle prevention, deletion restrictions and category visibility. |
|  | Create and publish product | Administrator | Test Draft→Published→Inactive lifecycle, required fields, price locking and product replacement. |
|  | Product search and catalog visibility | Sales; Retailer; Administrator | Test searching, filtering and visibility of published products for permitted roles. |
| Promotion Management | Manage ordinary promotion | Administrator | Test campaign validity, eligibility, enable/disable and non-stacking discounts. |
|  | Calculate shelf-life discount tier | Administrator; System | Test SKU/category discount precedence, interval limits, fixed/percent values and rounding. |
|  | Select and accept near-expiry offer | Sales | Test accepted shelf-life ratio, applicable batch/offer version and rejection without consent. |
| Purchase Order | Create online order for assigned retailer | Sales | Test order capture, retailer assignment, price snapshot, lines and initial status. |
|  | Create order with step quantity validation | Sales | Test configurable quantity steps, invalid input and boundary quantities. |
|  | Review and reject purchase order | Operator; Administrator | Test approval before cutoff, rejection reason and no inventory reservation at review. |
|  | Cancel order with evidence | Sales; Administrator | Test cancelable states, file evidence, authorization and stock/payment consequences. |
|  | View scoped order history | All permitted roles | Test order status timeline, filters and visibility restricted by retailer or sales scope. |
| Offline Synchronization | Save offline order to local queue | Sales | Test draft persistence, device order code, UUID and unsynchronized status. |
|  | Synchronize offline orders | Sales | Test reconnect upload, server revalidation, conflict indication and duplicate protection. |
|  | Retry order queue with backoff | Sales | Test retry intervals, failed attempts, manual retry and idempotent server acceptance. |
| FEFO–MLOR Allocation | Create daily allocation run | System Scheduler | Test Vietnam-time cutoff, order priority, snapshot/version and single-run locking. |
|  | Apply FEFO–MLOR hard eligibility | System | Test batch SKU, expiry, service distance, ETA and minimum life on receipt. |
|  | Score weighted batches and allocate | System | Test weighted FEFO–distance–coverage score, ordering, tie-break and quantities. |
|  | Reject partial fulfillment and return pool | System | Test all-or-nothing orders, shortage reasons and release of tentative allocations. |
|  | Review proposal and recalculate | Administrator | Test Administrator review, rejected/stale revisions, reason and retained proposal history. |
|  | Commit reservation transactionally | Administrator; System | Test revalidation, atomic reservation, optimistic version checks and repeat approval. |
| Warehouse Inventory | Create goods receipt and approve stock-in | Warehouse Keeper; Administrator | Test receipt details, approval, existing batch merge and traceable stock ledger. |
|  | View warehouse batch and stock | Warehouse Keeper; Administrator | Test OnHand, Reserved, Available, batch expiry and warehouse-scoped access. |
|  | Detect expiry and inventory lock | System | Test near-expiry and expired state, locked quantities and safe repeated sweeps. |
|  | Write-off unusable quantity | Warehouse Keeper; Administrator | Test valid reason/evidence, approval, remaining balance and movement audit. |
|  | Generate and split batch QR label | Warehouse Keeper | Test QR batch identity, maximum quantity, parent–child lineage and idempotency. |
| Picking & Dispatch | Release approved warehouse picking list | System; Warehouse Keeper | Test post-approval release, warehouse grouping and repeated issue protection. |
|  | Scan picking item and confirm readiness | Warehouse Keeper | Test batch/warehouse matching, picked quantity, QR split and complete readiness. |
|  | Confirm dispatch idempotently | Operator; Warehouse Keeper | Test dispatch gating, on-hand/reserved deduction, repeated confirmation and state history. |
| Delivery & Receipt | Assign vehicle and driver | Operator | Test permitted vehicle/person assignment, completeness and shipment-level snapshot. |
|  | Confirm retailer receipt by QR | Retailer | Test issued QR identity, received quantities, partial shipments and Delivered transition. |
|  | Report damaged/missing goods | Retailer; Operator | Test shipment/batch discrepancy, affected quantity, evidence and independent complaint state. |
| Payment & Finance | Record prepaid/COD/deferred payment | Retailer; Sales; Operator | Test approved final amount, payment timing, role controls and duplicate confirmation. |
|  | Calculate deferred due date and overdue | Operator; System | Test approved terms, receipt-based due date, overdue marking and disputed balance. |
|  | Handle manual refund and evidence | Operator; Administrator | Test authorized refund submission, amount cap, transfer evidence and verification. |
|  | Financial adjustment for complaint | Operator; Administrator | Test dispute adjustment, allocated net-price cap, repeat protection and audit history. |
| Loyalty Management | Earn points after settlement | System | Test earning after full receipt/payment, no duplicate award and adjustment correction. |
|  | Redeem reward and settle points | Retailer; Administrator | Test sufficient points, hold/release, approval and negative-balance restriction. |
|  | Manage loyalty program and gift catalog | Administrator | Test reward eligibility, program setup, activation and point thresholds. |
| Sales Group Management | Manage sales groups and coverage | Sales Manager | Test group assignment, regional restrictions, member history and access scope. |
| Operational Reporting | View authorized sales dashboard | Administrator; Sales Manager; Sales | Test role-based KPI filters, visible teams and best-selling product calculations. |
|  | Calculate net revenue after adjustments | Administrator; Sales Manager | Test promotion deduction, completed-order eligibility and financial corrections. |
| System Configuration | Version transit distance and ETA rules | Administrator | Test non-overlapping distance bands, versioned rules and configured receipt ETA. |
|  | Warehouse location and map distance | Administrator | Test location updates, provider failures and route distance validation. |
| Notification | Send operational notification | System | Test recipients, persisted outcomes and external push errors without changing business state. |

## 2. Test Strategy

### 2.1 Testing Types

| Test Type | Objective | Technique | Completion Criteria |
| --- | --- | --- | --- |
| Functional Testing | Verify FSCM functions against approved requirements and business rules. | Requirement-based tests; positive/negative cases; boundary and exception analysis. | All committed functional cases run; no Critical/High defects open. |
| Unit Testing | Verify services, domain rules and calculations in isolation. | xUnit (.NET 10) and flutter_test; unit assertions with test doubles. | All planned unit cases executed and coverage recorded from actual runs. |
| Integration Testing | Verify API, persistence, authorization and external contracts. | ASP.NET TestServer; REST/GraphQL API tests; transaction and idempotency checks. | Critical API integrations pass; no unexpected 5xx errors or inconsistent writes. |
| UI/UX Testing | Check portal and mobile operation for supported roles. | Manual browser/device walkthroughs; navigation, validation and state feedback. | No blocking UI issues; primary role journeys can be completed. |
| Security Testing | Validate access control and protection of business data. | Authentication/role checks; warehouse, retailer and sales-scope negatives. | No unauthorized data/action access; no Critical/High security defects. |
| Acceptance Testing | Confirm mandatory workflows satisfy FSCM business outcomes. | End-to-end role scenarios for order, allocation, warehouse, delivery and finance. | Mandatory main scenarios accepted; outcomes and evidence recorded. |

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional Testing | X | X | X | X |
| Unit Testing | X |  |  |  |
| UI/UX Testing |  |  | X | X |
| Security Testing | X | X | X |  |
| Integration Testing |  | X | X |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Unit Testing | xUnit / flutter_test | .NET Foundation / Flutter | xUnit 2.9.3; Flutter 3.44.0 CI |
| Mocking | Test doubles / test fixtures | In-house | Project test classes |
| Coverage | coverlet.collector | Open Source | 6.0.4 |
| API Testing | Swagger UI / TestServer | Open Source / Microsoft | .NET 10; REST/GraphQL |
| Database | PostgreSQL / DBeaver | Microsoft Azure / DBeaver | Azure PostgreSQL; engine TBD |
| Bug Tracking | GitHub Issues | GitHub | Project repositories |
| Test Management | Microsoft Excel | In-house | Report5 workbooks |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Nguyen Thien Nhan | Leader | Lead business scope and review acceptance criteria; coordinate test priorities and sign-off. |
| Doan Duc Hai | Member | Coordinate Report 5; prepare test cases, verify backend test evidence and maintain test results. |
| Tran Ngoc Khiet | Member | Design and execute assigned backend, architecture and allocation-related tests. |
| Vo Minh Son | Member | Design and execute assigned web/mobile workflow and integration tests. |
| Truong Le Huy Hoang | Member | Design and execute assigned portal/mobile UI test scenarios. |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version/Specs |
| --- | --- | --- | --- |
| Development | Localhost | Developer | ASP.NET Core .NET 10, React/TypeScript, Flutter |
| Backend CI | GitHub Actions | GitHub | Ubuntu 24.04; .NET 10; dotnet test |
| Frontend CI | GitHub Actions | GitHub | Node.js 22; npm ci, lint and build |
| Mobile CI | GitHub Actions | GitHub | Flutter 3.44.0; format, analyze, flutter test |
| Database | Azure Database for PostgreSQL | Microsoft Azure | PostgreSQL version: confirm in test environment |
| Client Browser | Chrome / Microsoft Edge | Developer / Tester | Latest stable; mobile on test devices |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Phase 1: Requirement Baseline and Unit Test Setup | 1/10/2026 | TBD |
| Phase 2: Feature Testing (Auth, Retailer, Catalog, Orders) | 1/10/2026 | TBD |
| Phase 3: Allocation, Integration and Offline Testing | 1/10/2026 | TBD |
| Phase 4: End-to-End, Security and NFR Testing | 1/10/2026 | TBD |
| Phase 5: User Acceptance and Final Stabilization | 1/10/2026 | TBD |

## 4. Test Cases

## 5. Test Reports