CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Ho Chi Minh, October 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Features and Functions to Be Tested	4

2. Test Strategy	9

2.1 Testing Types	9

2.2 Test Levels	9

2.3 Supporting Tools	10

3. Test Plan	10

3.1 Human Resources	10

3.2 Test Environment	11

3.3 Test Milestones	11

4. Test Cases	12

5. Test Reports	12

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 13/10/2026 | A | Tran Ngoc Khiet | Version 1.0 Add: FSCM Scope of Testing, Test Strategy and draft Test Plan Identify pending test decisions. |
| 27/10/2026 | M | Doan Duc Hai | Version 1.1 Modify: - Expand Scope of Testing to the current FSCM feature list and roles. - Update Test Strategy, Supporting Tools and Test Plan for the implemented technology stack. |
| 28/10/2026 | M, A | Doan Duc Hai | Version 1.2 Modify: - Align in-scope payment, pricing, MLOR, allocation, offline, picking, delivery, refund and loyalty test rules (R5-01–R5-08). - Update NFR strategy, FEFO evaluation, test environments and exit criteria (R5-11–R5-12). - Refresh module-level requirements and test summaries using the finalized Unit Test v1.2 and Test Report v1.2. Add: - Present Section 4 test cases and Section 5 execution summaries through the two FSCM Excel workbooks only (R5-09–R5-10). |
| 28/10/2026 | M | Doan Duc Hai | Version 1.3 Modify: - Apply approved F1–F5 business choices: 00:00 ICT, percentage-only discounts, 1 point / 10,000 VND, full receipt, positive net price, Administrator/Operator product permissions and staff gift completion. - Align group promotions, allocation tie-break, transfer verification timing and P1/C1/P2/SHORT fixtures. - Refresh referenced Unit Test v1.3 and Test Report v1.3 (192/271 planned, Not Run). |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

### 1.1 Features and Functions to Be Tested

- Core Features: Authentication, User Account Management, Retailer Registration and Assessment, Product and Category Management, Warehouse Inventory, Sales Groups and Territory Permissions

- Order & Allocation Features: Sales Order capture and review, manual offline draft submission, approved allocation proposals, batch-level pricing, quotation acceptance, Prepaid bank transfer or Deferred payment, PO issuance, picking and dispatch

- Business Features: QR batch receiving and dispatch, quantity-based Retailer receipt confirmation, complaints and financial adjustments, approved Prepaid/Deferred collections, manual refunds, loyalty, staff-confirmed gift delivery and reports

- Admin Features: Configuration of Warehouses, Distance and Transit Rules, Product Publication, Retailer Approval, Allocation Runs, Write-Offs, Access Controls and Notifications

| Feature | Function | Role | Description |
| --- | --- | --- | --- |
| Authentication | Login with system account | All roles | Test valid and invalid credentials, account status, token issuance and authorized access. |
|  | Refresh and revoke session | All roles | Test refresh token rotation, expiry, logout and reuse prevention. |
|  | Role and data-scope authorization | All roles | Test role-based actions, warehouse and retailer scope and forbidden cross-scope queries. |
|  | Administrator user management | Administrator | Test account creation, updates, deactivation and restriction on Administrator provisioning. |
| Retailer Management | Declare retailer and assessment | Sales; Operator | Test retailer information, assessment fields, duplicate detection and pending-approval state. |
|  | Review retailer activation | Administrator | Test approval/rejection, reviewer permission, reason and assigned retailer code. |
|  | Manage retailer profile and MLOR | Administrator | Test retailer data updates, assigned coverage and category/SKU remaining-life policy. |
| Product Management | Manage category hierarchy | Administrator; Operator | Both authorized Administrator and Operator may create/edit category hierarchy; reject cycles and unauthorized writers, preserve dependent products. |
|  | Create and publish product | Administrator; Operator | Both Administrator and Operator may create, price, edit Draft, Publish and inactivate products with scoped authorization. Published SKU is immutable; replacement Draft has distinct SKU without transferring historic stock or orders. |
|  | Product search and catalog visibility | Sales; Retailer; Administrator | Test searching, filtering and visibility of published products for permitted roles. |
| Promotion Management | Manage ordinary promotion | Administrator | Group promotion threshold sums quantities across eligible SKUs within ONE Sales Order (A6+B4 qualifies for 10); choose best valid promotion per line with deterministic code tie-break. No stacking or cross-order aggregation. |
|  | Calculate shelf-life discount tier | Administrator; System | Apply percentage-only shelf-life tiers (strictly under 100%) after batch MLOR eligibility and ordinary group promotion; SKU tier overrides Category; use batch-specific VND rounding, reject fixed amount and final unit price <=0, preserve split snapshots and net-price refunds. |
|  | Retain MLOR eligibility despite discounts | System; Administrator | Validate SKU > Category > product default MLOR at ETA before any price reduction. Discount cannot relax eligibility; offer-specific MLOR override stays outside scope. |
| Sales Order & Quotation | Capture Sales Order for assigned Retailer | Sales | Capture an indicative Sales Order without selecting a batch or holding stock; snapshot permitted retailer, SKU, price/promotion and current MLOR; prepare for Operator review, allocation, quotation and eventual PO conversion. |
|  | Validate order quantity and captured conditions | Sales | Test quantity multiples, bounds, request version and no early stock reservation. Order creation is not PO issuance. |
|  | Review or reject Sales Order before cutoff | Operator | Review before the 00:00 ICT daily cutoff; verify reason, authority and reviewed timestamp. Neither review nor capture reserves stock or produces a PO. |
|  | Cancel Sales Order or quotation with evidence | Sales; Operator; Administrator | Verify state-specific cancellation authority, reason, evidence, released reservation and refund obligation when paid; do not auto-return physical stock. |
|  | View scoped order history | All permitted roles | Test order status timeline, filters and visibility restricted by retailer or sales scope. |
| Offline Synchronization | Save offline order to local queue | Sales | Test draft persistence, device order code, UUID and unsynchronized status. |
|  | Manually submit offline drafts | Sales | Reconnection alone NEVER uploads local drafts. Sales explicitly selects Send; server checks current pricing, promotions, MLOR and retailer scope; changes require review/confirmation before acceptance. |
|  | Retry an explicitly sent request safely | Sales; System | Technical retries use the SAME key and payload without duplicating the order or changing confirmed terms. Edited payload uses a NEW request key; no implicit submit on reconnect. |
| FEFO–MLOR Allocation | Create 00:00 ICT daily allocation run | System Scheduler | Verify both server-acceptance and Operator-review timestamps strictly before 00:00 Asia/Ho_Chi_Minh; exact/late timestamps defer; month/year boundaries, device-clock independence, priority by server time then code, once per local business day. |
|  | Filter batch eligibility before any discount | System | Verify available/unlocked SKU batch, expiry, service distance, predicted arrival, deadline and effective MLOR (SKU > Category > product default). Discount never makes an ineligible batch eligible. |
|  | Score batches with no later-order swaps | System | Weighted score 0.5 fE + 0.3 fD + 0.2 fQ; tie-break ONLY on equal score: earliest expiry -> shorter warehouse distance -> ascending batch code. Never swap batch already assigned to earlier order; benchmark same eligible pool. |
|  | Reject short orders and re-pool stock | System | All-or-nothing per Sales Order; tentative draws returned on shortage. Creating a new order after a short result assigns a NEW server acceptance time, without preserving its former priority. |
|  | Review proposal and approved batch prices | Administrator | Verify proposal/version and price approval; stale revision/recalculation requires reason and new version; tentative plans do not reserve stock. |
|  | Reserve after Admin approval and issue quotation | Administrator; System | Revalidate and reserve atomically only after Admin approves allocation and batch prices; send time-limited quotation. PO and picking slips require Retailer acceptance plus eligible prepaid verification or approved credit term. |
| Warehouse Inventory | Create goods receipt and approve stock-in | Warehouse Keeper; Administrator | Test receipt details, approval, existing batch merge and traceable stock ledger. |
|  | View warehouse batch and stock | Warehouse Keeper; Administrator | Test OnHand, Reserved, Available, batch expiry and warehouse-scoped access. |
|  | Detect expiry and inventory lock | System | Test near-expiry and expired state, locked quantities and safe repeated sweeps. |
|  | Write-off unusable quantity | Warehouse Keeper; Administrator | Test valid reason/evidence, approval, remaining balance and movement audit. |
|  | Generate and split batch QR label | Warehouse Keeper | Test QR batch identity, maximum quantity, parent–child lineage and idempotency. |
| Picking & Dispatch | Issue picking lists only for eligible POs | System; Warehouse Keeper | Verify Sales Order -> approved priced proposal -> reserved stock -> accepted quotation -> prepaid verification or approved credit -> PO -> one picking slip per warehouse, exactly once. |
|  | Scan picking and resolve exceptions | Warehouse Keeper; Administrator | Verify batch/warehouse scan, all warehouse portions Ready, open pick exception or inventory lock blocks readiness/dispatch; only designated Administrator can resolve exceptional recovery/cancellation. |
|  | Gate dispatch and ensure idempotency | Operator; Warehouse Keeper | Deny dispatch if PO missing, prepaid not verified, any warehouse not ready, open lock/exception or invalid assignment; OnHand is decremented only on accepted dispatch; repeated confirmation has no double stock effect. |
| Delivery & Receipt | Assign vehicle and driver | Operator | Test permitted vehicle/person assignment, completeness and shipment-level snapshot. |
|  | Confirm actual Retailer receipt by shipment | Retailer | Validate received=0 and partial receipt, missing=expected-received, damaged<=received and QR scope. Every unit across all shipments must be physically received before Delivered AND Completed; financial settlement alone cannot complete missing quantities. |
|  | Record discrepancy and authorized settlement | Retailer; Operator; Administrator | Preserve missing/damaged evidence, net-batch-price adjustment and role-specific retry/settlement; settlement never falsely marks unreceived units physically delivered, completes order or grants points. No automatic stock return. |
| Payment & Finance | Record prepaid or deferred payments; reject COD | Retailer; Sales; Operator | COD and prepaid cash requests must be REJECTED. Prepaid bank transfer is submitted/verified after approved quotation pricing and before PO/dispatch; deferred requires approved Retailer payment term. Credit cash collections only after delivery by assigned Sales; transfer verified by authorized staff. |
|  | Separate quote/prepaid deadline and credit due date | Operator; System | Prepaid verification deadline follows quotation/dispatch window; deferred credit due date is calculated from confirmed actual receipt date and versioned Retailer term. No COD due date. |
|  | Manage manual refund evidence lifecycle | Operator; Administrator | Validate refund cap based on paid net amount, transfer proof, rejected evidence -> supplementation -> separate Administrator verification; verification must NOT deduct loyalty points again. |
|  | Approve complaint-based financial adjustment | Operator; Administrator | Compute at affected allocated batch net unit price x accepted quantity with rounding and cap; prevent duplicates and double ledger changes; never automatically return physical stock. |
| Loyalty Management | Earn points once after complete receipt | System | After ALL physical quantities are received, payment fully settled and no complaint open, post points once at floor(eligible net VND / 10,000): P1 612,000 -> 61 points. Approved 72,000 adjustment after Completed corrects eligible value to 540,000 -> 54 points, correction -7; negative balance may remain. |
|  | Redeem gifts and complete via authorized staff | Retailer; Administrator; Operator | Retailer requests, points and gift stock held; authorized Administrator/Operator approves, records physical delivery evidence and completes gift. Retailer confirmation is NOT a mandatory additional step; reject/cancel releases holds once, no duplicate debits. |
|  | Manage loyalty program and available gifts | Administrator | Validate program eligibility, configured 1 point/10,000 VND fixture, reward-stock thresholds and authorized staff gift completion after delivery evidence; no early points for missing stock. |
| Sales Group Management | Manage sales groups and coverage | Sales Manager | Test group assignment, regional restrictions, member history and access scope. |
| Operational Reporting | View authorized sales dashboard | Administrator; Sales Manager; Sales | Test role-based KPI filters, visible teams and best-selling product calculations. |
|  | Calculate net revenue after adjustments | Administrator; Sales Manager | Test promotion deduction, completed-order eligibility and financial corrections. |
| System Configuration | Version transit distance and ETA rules | Administrator | Test non-overlapping distance bands, versioned rules and configured receipt ETA. |
|  | Warehouse location and map distance | Administrator | Test location updates, provider failures and route distance validation. |
| Notification | Send operational notification | System | Test recipients, persisted outcomes and external push errors without changing business state. |
| Sales Order & Quotation | Accept priced quotation and convert to PO | Retailer; Operator | Test quotation acceptance before deadline, valid Prepaid bank transfer verification or approved Deferred term; duplicate PO prevention; no picking or dispatch from unconverted Sales Order. |
| Delivery & Receipt | Delivery attempt retry or exception settlement | Operator; Administrator | Test failure reason/evidence, bounded retry only while ETA/MLOR/deadline valid, Administrator-only settlement decision and no automatic inventory restock. |
| Loyalty Management | Post adjustment after order Completed | System; Administrator | Reconcile points by source financial adjustment once; allow negative corrected balance; prevent double deduction on manual refund verification. |
| FEFO–MLOR Allocation | Compare weighted allocation against strict FEFO | System; QA | Same eligible batches, order priority and all-or-nothing; report completed/short orders, near-expiry quantity, mean distance, warehouse count and runtime without an optimality claim. |
| Quality Attributes | Measure performance, resilience and data correctness | QA; Developer | Benchmark NFR-P01/P03/P06 and NFR-R01/R03/R04/R06, NFR-D01/D06 and NFR-O01/O03/O04; evidence-based thresholds and CI/test reports. |
| Scope Exclusion | Reject COD and near-expiry MLOR override | System; QA | Negative tests verify COD is unavailable and manual near-expiry offer selection never overrides configured MLOR; future-scope features are excluded from success paths. |

- Scope boundary (v1.3): COD success and prepaid cash success are excluded; their requests must be rejected without business side effects. A shelf-life discount never relaxes the effective MLOR, and near-expiry offer acceptance that overrides MLOR is outside the tested scope. Offline drafts require explicit Sales submission; warehouse internal transfers and claims of global allocation optimality are excluded. Daily allocation applies the 00:00 Vietnam-time cutoff, server-side acceptance/review timestamps and all-or-nothing fulfillment. Shelf-life discount tiers are PERCENTAGE ONLY (<100%) and final unit price must be >0; Administrator and Operator may manage Product. Points are floor(net eligible VND / 10,000). Gift completion uses authorized staff delivery evidence.

## 2. Test Strategy

### 2.1 Testing Types

| Test Type | Objective | Technique | Completion Criteria |
| --- | --- | --- | --- |
| Functional Testing | Verify all in-scope FSCM requirements, permitted actor actions and mandatory business paths. Apply F1–F5 authorized roles, SO/PO transitions, group promotions and full-receipt completion. | Traceable positive/negative/boundary/state cases; requirement and business-rule references. | Overall pass >=90%; 100% mandatory main paths executed and passed; no open Critical/High defects. |
| Unit Testing | Verify business-rule calculations, concurrency guards, idempotency, state transitions and price/loyalty arithmetic. | xUnit .NET 10; flutter_test; deterministic fakes/fixtures; coverage via coverlet. | Unit cases executed as applicable, with actual CI evidence and measured coverage reported; unexecuted cases remain Not Run. |
| Integration Testing | Validate API/persistence, inventory, payment, authorization, configured external services. | ASP.NET TestServer; REST commands and read-only GraphQL where approved; payOS sandbox/webhook only if in approved architecture; transactional checks. | Critical integration paths verified using approved REST/GraphQL/payOS contracts where applicable; no unexpected 5xx or inconsistent stock/payment writes. |
| UI/UX Testing | Check portal and mobile operation for supported roles. | Manual browser/device walkthroughs; navigation, validation and state feedback. | No blocking UI issues; primary role journeys can be completed. |
| Security Testing | Validate access control and protection of business data. | Authentication/role checks; warehouse, retailer and sales-scope negatives. | No unauthorized data/action access; no Critical/High security defects. |
| Acceptance Testing | Demonstrate mandatory Sales Order → allocation → quotation → PO → picking → delivery → finance/loyalty journeys. Use P1/C1/P2/SHORT and F1–F5 evidence. | Role-based UAT with evidence, actual outcomes and sign-off; no substituted BM02 review outcomes. | All mandatory main paths pass; overall pass >=90%, zero open Critical/High and stakeholder approval. |
| Performance & Reliability Testing | Quantify API latency, allocation runtime, offline durability, duplicate resistance and recovery behavior. | k6, 50 VUs/10 min, p95 read/write, generated 300x5 orders/20k batches/5 warehouses, 50 concurrent writes, forced failures and replay. | NFR-P01: read <=1s; write <=2s; errors <1%. NFR-P03: allocation <=5min; approval <=30s. NFR-R03/R04: zero duplicates/negative balances. All measured, not assumed. |
| Algorithm Evaluation | Compare weighted greedy FEFO-MLOR against strict FEFO under identical eligible data and order priorities. | Identical snapshot, eligibility, all-or-nothing rules, tie-break and machine; collect completed/short orders, near-expiry units, distances, warehouses/order and runtime. | NFR-D06: report each comparison, zero eligibility violations, no claim of global optimality. |
| Offline Resilience & Data Testing | Validate manual submission, stable request hash/idempotency, price/MLOR/retailer changes and storage continuity. | Android airplane mode, SQLite 200 drafts, 20 forced restarts, 10 duplicate submits, price/MLOR/scope conflict. | NFR-O01/O02/O03/O04 and NFR-P06 evaluated; reconnect never auto-sends; evidence recorded. |

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional Testing | X | X | X | X |
| Unit Testing | X |  |  |  |
| UI/UX Testing |  |  | X | X |
| Security Testing | X | X | X |  |
| Integration Testing |  | X | X |  |
| Performance & Reliability Testing |  | X | X |  |
| Algorithm Evaluation | X | X | X |  |
| Offline Resilience & Data Testing | X | X | X |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Unit Testing | xUnit / flutter_test | .NET Foundation / Flutter | xUnit 2.9.3; Flutter 3.44 CI |
| Mocking | Test doubles / test fixtures | In-house | Project test classes |
| Coverage / API Load | coverlet.collector / k6 | Open Source | 6.0.4 / version recorded at run |
| API & Contract Testing | Swagger / TestServer; REST/GraphQL read; payOS sandbox | Microsoft / approved third parties | As approved SDD architecture; test environment versions recorded |
| Database / Metrics | PostgreSQL / DBeaver; Azure Monitor | Azure / DBeaver | PostgreSQL engine; exact service version verify in staging |
| Bug Tracking | GitHub Issues | GitHub | Project repositories |
| Test Management | Microsoft Excel | In-house | Report5 workbooks |
| Mobile / Offline | Flutter test / Android emulator or device / SQLite | Flutter / project team | Android 10+; test build and network profile logged |
| Algorithm Benchmark | Deterministic generator / timed FEFO runner | In-house | Identical eligible input and snapshot for weighted vs strict FEFO |

- NFR measurement baseline: NFR-P01 50 VUs for 10 minutes (read p95 <=1.0s, write p95 <=2.0s, error <1%); NFR-P03 300 orders x 5 lines against 20,000 batches/5 warehouses (run <=5min, approval <=30s); NFR-R03 50 concurrent operations with zero negative stock and zero duplicate effects; NFR-R01 uptime >=99%, NFR-R02 RPO<=24h and RTO<=4h; NFR-O01–O04 manual offline submission, lossless queue and explicit conflict confirmation.

- FEFO evaluation protocol (NFR-D06): freeze seed, business-date clock, candidate eligibility, same server-priority order and expiry/distance/code tie-break, all-or-nothing rule and processing environment for weighted heuristic and strict FEFO. Save per algorithm complete/short order counts, near-expiry quantity, mean route distance, warehouses/order, run duration, eligibility violations and trace. Any favorable metric is a measured trade-off; global optimum is not claimed.

- Test reporting and exit policy: a case is Passed only after a dated execution, expected-versus-actual comparison and linked evidence. Cases without execution evidence remain Not Run, and blocked dependencies are marked Blocked. Test IDs, requirements, conditions, procedures, expected/actual outcomes and priorities are maintained exclusively in Unit Test and Test Report v1.3. Mandatory main paths must pass, overall pass >=90%, no open Critical/High defects; automation and coverage figures use measured CI evidence.

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Nguyen Thien Nhan | Leader | Lead business scope and review acceptance criteria; coordinate test priorities and sign-off. |
| Doan Duc Hai | Member | Coordinate Report 5; prepare test cases, verify backend test evidence and maintain test results. |
| Tran Ngoc Khiet | Member | Design and execute assigned backend, architecture and allocation-related tests. |
| Vo Minh Son | Member | Design and execute assigned web/mobile workflow and integration tests. |
| Truong Le Huy Hoang | Member | Design and execute assigned portal/mobile UI test scenarios. |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version/Specs |
| --- | --- | --- | --- |
| Development | Localhost | Developer | ASP.NET Core .NET 10, React/TypeScript, Flutter |
| Backend CI | GitHub Actions | GitHub | Ubuntu 24.04; .NET 10; dotnet test |
| Frontend CI | GitHub Actions | GitHub | Node.js 22; npm ci, lint and build |
| Mobile CI | GitHub Actions | GitHub | Flutter 3.44.0; format, analyze, flutter test |
| Database | Azure Database for PostgreSQL + DBeaver | Microsoft Azure | PostgreSQL with EF Core; deployed database engine/build and migration version logged during test execution |
| Client Browser | Chrome / Microsoft Edge | Developer / Tester | Latest stable; mobile on test devices |
| Performance Test | Staging API; k6; Azure Monitor | Team / Azure | 50 VUs x 10 min; read/write p95, errors, CPU; baseline data version logged |
| FEFO / NFR Validation | Generated allocation data; CI tests; load harness | Team | 300 orders x 5 lines, 20,000 batches, 5 warehouses; deterministic seed; comparison metric files |
| External Integrations | REST/GraphQL + payOS sandbox where approved | Microsoft / payOS | REST commands, read-only GraphQL and payOS sandbox only where specified in the approved design; no test secrets in evidence |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Phase 1: Requirement Baseline and Unit Test Setup | 01/10/2026 | 18/10/2026 |
| Phase 2: Feature Testing (Auth, Retailer, Catalog, Orders) | 19/10/2026 | 01/11/2026 |
| Phase 3: Allocation, Integration and Offline Testing | 02/11/2026 | 09/11/2026 |
| Phase 4: End-to-End, Security and NFR Testing | 10/11/2026 | 17/11/2026 |
| Phase 5: UAT, regression, NFR evidence and release review | 18/11/2026 | 25/11/2026 |

## 4. Test Cases

- Unit Test Cases: Report5_Unit_Test_v1.3.xlsx

- Other Test Cases (IT, ST, AT, NFR): Report5_Test_Report_v1.3.xlsx

## 5. Test Reports

- Unit Test Report

- Integration Test Report